## Slide 1: RIS Red Team

## Slide 2: RIS Red Teaming
Task - Steal ConnectWise credentials through phishing attack and log in using those credentials

## Slide 3: Key Accomplishments and What is done
OSINT gathering
Buying and setting up Domain @ namecheap.com and created subdomain
  typsquatting - myconnectvvise.net, na.myconnectvvise.net
Buy/setup Virtual Private Server at kamatera.com @ 83.229.115.238
  Tunnel in from any command line with ssh -L 3333:127.0.0.1:3333 root@83.229.115.238 to access GoPhish GUI
Creating legit mailserver - spf, dmarc w/ coreDNS, dkim w/ opendkim
Docker containers with CoreDNS, Apache2, and GoPhish
GoPhish
  ConnectWise phishing emails and spoofed landing pages
  Pasted image 20231115180035.png
  Pasted image 20231115173605.png

## Slide 4: Key Accomplishments and What is done
EvilGinx installed on VPS
  Robust proxy and reverse proxy framework
  Has the ability to sit between the user and service - User is none the wiser
  Passes and steals username/password/MFA token as the information is sent to user and service
  GitHub POC - I've stole creds and session cookie but haven't been able to use to login - phishlet development
  Pasted image 20231112173343.png

## Slide 5: Road Blocks
GoPhish running on Kali or local machine - Needs to run on a public ip to serve webpages
Emails being sent to Microsoft Quarantine
  Tried to warm ip by sending emails to people to mark as safe and dig out of spam
SpamHaus has blacklisted my IP
  Now removed from blacklist but may happen again
  Outlook uses SpamHaus to identify malicious domains and ips
  My emails were getting blocked and not even getting quarantine
  They are now getting through to gmail
VPS provider has notified me of the SpamHaus blacklisting
  Requested that I stop the malicious activity
  I notified them that the server is for ethical phishing with explicit permission from the client
  No response yet and I can still access my VPS

## Slide 6: Next Steps
Continue to Warm IP
Launch attack with what I have?
  GoPhish to Phish users to steal username/password but not MFA
  Sometimes the first emails that I send to a domain slip through but then get quarantined
  Not sure how blacklisting will affect this. They may or may not get through.
Continue to develop with EvilGinx - Phishlet for Connectwise - Developing phishlets takes time. - Each one is unique to the login page and is equally complex - I've been approved and given access to BreakDev professional private discord server of Kuba Gretzkey, creator of EvilGinx - I've purchased this and started this week EvilGinx mastery course Recreate the infrastructure on AWS - Use Ansible or some other automation to spin up quickly and launch campaigns - AWS Penetration Testing - Test the AWS environment against defined security standards